Meeting Minutes

============================================================
Group Project 09 - CS22120
============================================================
Weekly Project Meeting: 2
============================================================

Attendance:
Wayne Aubrey waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Jankowski, Bartlomej baj
Downing, James jad45
Kabulski, Pawel pak17

Absent:
Finlay, Henry hef6 – Yellow Card
Gould, James jag32 – Yellow Card
Pascoe, Benjamin bep19 – Yellow Card (Not sure if he is keeping grade from last year)
Petrov, Nedialko Nikolaev nep5  - Yellow Card

Meeting Venue: Llandinam C57A
Meeting Date: 14/10/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Pascoe, Benjamin bep19
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Informal meeting still needs to be arranged.
2)
3)
============================================================
New Business
============================================================
1) Stressed the urgency to start the Design Specification. Due date is the 28th October. Recommended to have a draft done ready for next meeting.
2)
3)
============================================================
Actions
============================================================
Everyone:
- Send timetable to group email or Einar so that an informal meeting can be made. This needs to include any personal time as well i.e sports, societies, work etc.
- Send blog url to group email.

- Google Doc will be used for the creation of documentation. Everyone needs to send their email to Einar so they can be added.

Meeting room: Computer and Projector support.
============================================================
AOB
============================================================
1) Discussion about Yellow Cards and how they can be redeemed.
Redemption:
- Attendance to meetings (informal meetings and tutorials).
- Read the documentation available online.
2) Discussed apologies.
============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Informal Project Meeting: 2
============================================================

Attendance:
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Kabulski, Pawel pak17
Finlay, Henry hef6
Gould, James jag32
Petrov, Nedialko Nikolaev nep5
Jankowski, Bartlomej baj

Apologies:

Absent:

Meeting Venue: P5 1.61
Meeting Date: 19/10/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Pascoe, Benjamin bep19
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Informal meetings have now been booked, every Monday 2pm – 3pm P5 room 1.61.
2)
3)

============================================================
New Business
============================================================
1) Discussed possible user interface designs which were presented by group members. Drawing strengths and weaknesses from each.
2)
3)
============================================================
Actions
============================================================
Web:
- Convert the paper version of the UI design into a digital version that can be used in the documentation.
Java:
- Create a UI design for the Java Application to be used in the documentation.
============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Project Meeting: 3
============================================================

Attendance:
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Kabulski, Pawel pak17
Finlay, Henry hef6
Jankowski, Bartlomej baj
Petrov, Nedialko Nikolaev nep5
Gould, James jag32

Apologies:
-

Absent:
-

Meeting Venue: Llandinam C57A
Meeting Date: 21/10/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Outline Design Specification still needs to be completed.
2)
3)
============================================================
New Business
============================================================
1) Project Plan needs to start being put into a formal document based upon group discussions. See quality assurance documentation. This covers Gnatt Chart and Risk Analysis.
2) Add time spent in meetings to time spent on blogs. Make sure to be updating blogs before each formal meeting, so before Wednesday 12:10 each week.
3) Test Specification needs to start being thought of. See quality assurance documentation.
============================================================
Actions
============================================================
- GitHub Repository Creation add WAubery (Wayne) to the repository.
- Finish the outline design specification for Monday's informal meeting to be reviewed by the group: The Deployment Description.
- Project Plan ready for next week: QA.05B
- Submit Outline Design Specification before next Wednesday's meeting.
- Start thinking about the Test Specification. Read the Test Specification document: QA.06
============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Informal Project Meeting: 3
============================================================

Attendance:
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Kabulski, Pawel pak17
Finlay, Henry hef6
Petrov, Nedialko Nikolaev nep5
Gould, James jag32
Jankowski, Bartlomej baj

Apologies:

Absent:

Meeting Venue: P5 1.61
Meeting Date: 26/10/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Design Specification still in progress.
2)
3)
============================================================
New Business
============================================================
1)
2)
3)
============================================================
Actions
============================================================
- Everyone needs to add their parts of the design specification to the google doc before wednesday's formal project meeting:
- Ned and Pawel need to describe the applications for the web part and describe the use case.
- Einar needs to describe the java part for the use case.
- James to start looking at the project plan.
============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Formal Project Meeting: 4
============================================================

Attendance:
Aubery, Wayne waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Kabulski, Pawel pak17
Finlay, Henry hef6
Petrov, Nedialko Nikolaev nep5
Gould, James jag32
Jankowski, Bartlomej baj

Apologies:
-

Absent:
-

Meeting Venue: Llandinam C57a
Meeting Date: 28/10/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Design Specification has now been handed in and completed.
2)
3)
============================================================
New Business
============================================================
1) Test Specification table needs to be completed.
2) Google progress document.
3)
============================================================
Actions
============================================================
Everyone:
- Should look at the Google document about group project progress.
- Read the test specification QA document if they haven't already.
============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Informal Project Meeting: 4
============================================================

Attendance:
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5
Jankowski, Bartlomej baj

Apologies:
- Jay had a job interview.
- Henry was ill.

Absent:
Gould, James jag32
Finlay, Henry hef6

Meeting Venue: P5 161
Meeting Date: 02/11/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Test Specification is still progress.
2)
3)
============================================================
New Business
============================================================
1) Roles have been allocated for the test specification and project plan.
2)
3)
============================================================
Actions
============================================================
James + Jay: Java tests for Test Specification.
Jake + Ned: Web tests for Test Specification.
Pawel + Henry: Work on the risk analysis.
Einar + Bart + Henry: Work on the Gantt chart.
============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Formal Project Meeting: 5
============================================================

Attendance:
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Kabulski, Pawel pak17
Jankowski, Bartlomej baj
Gould, James jag32
Petrov, Nedialko Nikolaev nep5

Apologies:
Henry: Doctors appointment.
James: Rugby match.

Absent:
Finlay, Henry hef6
Downing, James jad45

Meeting Venue: Llandinam C57a
Meeting Date: 04/11/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Test Specification is still progress.
2)
3)
============================================================
New Business
============================================================
1)
2)
3)
============================================================
Actions
============================================================
- Finish testing document by Monday.
- Submit testing document before Wednesday's meeting.
- Gantt chart done by Friday.
- Risk Analysis done by Friday.
============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Informal Project Meeting: 5
============================================================

Attendance:
Downing, James jad45
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5
Dogger, Einar eid8

Apologies:
Jake Doran: Ill
Henry Finlay: Ill
James Gould: Doctor appointment

Absent:
Doran, Jake Peter John jpd4
Finlay, Henry hef6
Gould, James jag32

Meeting Venue: P5 161
Meeting Date: 16/11/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Final design spesification
2)
3)
============================================================
New Business
============================================================
1) Final Design needs to be submitted by the 25th of November and as the next document in the documentation.
2) Start looking at programming
3)
============================================================
Actions
- Henry: Finalize project plan into one document (currently completed in two separate documents I believe).
- Ned: Create a database
- James, Bartek: Figure out how to connect to a database with Java
- Pawel, Jay, HenryWork: Start working on the design specification (document 05a)
============================================================
AOB
============================================================

============================================================
Author: Einar Dogger v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Formal Project Meeting: 6
============================================================

Attendance:
Downing, James jad45
Doran, Jake Peter John jpd4
Jankowski, Bartlomej baj
Kabulski, Pawel pak17

Apologies:
Einar: was sick this morning.

Absent:
Dogger, Einar eid8
Gould, James jag32
Petrov, Nedialko Nikolaev nep5

Meeting Venue: Llandinam C57a
Meeting Date: 11/11/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Test Specification has been submitted.
2)
3)
============================================================
New Business
============================================================
1) Final Design needs to be submitted by the 25th of November and as the next document in the documentation.
2)
3)
============================================================
Actions

- Finalize project plan into one document (currently completed in two separate documents I believe).
- Read QA Document 05.a for Monday.
- Start thinking about the Final Design for Monday – due in 25th November.
============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Formal Project Meeting: 7
============================================================

Attendance:
Doran, Jake Peter John jpd4
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Gould, James jag32
Dogger, Einar eid8
Finlay, Henry hef6

Apologies:
James: Rugby match.

Absent:
Petrov, Nedialko Nikolaev nep5
Downing, James jad45

Meeting Venue: Llandinam C57a
Meeting Date: 17/11/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Final design specification.
2) Everyone has been allocated roles and work to do which they should know about (see informal meeting minutes from Monday if you're unsure).
3)
============================================================
New Business
============================================================
1) Feedback for the high level design has been released.
2) 3 weeks until prototyping. Starting to think about what part should be prototyped. Look at risk analysis to see which aspect is most at risk.
3)
============================================================
Actions
============================================================
- Everyone needs to be in the GitHub group.
- All assessed submitted work to go onto GitHub (overall design spec and test spec).
- Add one text document which has the weekly meetings in (formatted chronologically).
- Please go online and update your individual progress report (spreadsheet on google docs).
- GitBook (mark down language)?
- Einar to email Nigel about where the database and website are to be hosted if it is going to be locally hosted i.e using the uni server or to be hosted else where.
- Possibly arrange a meeting to start working on the Java code? B23?
============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================

============================================================
Group Project 09 - CS22120
============================================================
Weekly Informal Project Meeting: 6
============================================================

Attendance:
Doran, Jake Peter John jpd4
Kabulski, Pawel pak17
Gould, James jag32
Dogger, Einar eid8
Finlay, Henry hef6
Petrov, Nedialko Nikolaev nep5
Downing, James jad45

Apologies:
Bart: ill.

Absent:
Jankowski, Bartlomej baj

Meeting Venue: Llandinam C57a
Meeting Date: 23/11/15

These minutes are circulated to:
Wayne Aubrey- waa2
Dogger, Einar eid8
Doran, Jake Peter John jpd4
Downing, James jad45
Finlay, Henry hef6
Gould, James jag32
Jankowski, Bartlomej baj
Kabulski, Pawel pak17
Petrov, Nedialko Nikolaev nep5

============================================================
Matters Arising
============================================================
1) Final design specification.
2) Everyone has been allocated roles and work to do which they should know about (see informal meeting minutes from Monday if you're unsure).
3)
============================================================
New Business
============================================================
1) Database has been created.
2)
3)
============================================================
Actions
============================================================
- Everyone needs to be added to the GitHub repository.
- Everyone knows what tasks they should be working on.
- Minutes still need to be added to GitHub repository.

============================================================
AOB
============================================================

============================================================
Author: Jake Doran   v1.0
 ============================================================